COVERWALL

**TIMELINE & CHECKINGPOINTS**

**Day 1-10: Project Initialization & Core Development - $200 upfront**

* Milestone: **Foundation Building**
  + Tasks: Set up the development environment, design the database schema, and establish core backend functionalities including user registration, authentication, and basic CRUD operations.
  + **Checkpoint on Day 10**: Review the foundational setup, database design, and core backend functionalities.

**Day 11-20: Frontend Development & Video Integration - $100 after approval**

* Milestone: **User Interface & Video Management**
  + Tasks: Design and develop dashboards for all user roles, integrate the YouTube IFrame API for video embedding and set up the video counter for the freemium model.
  + **Checkpoint on Day 20**: Review the user interface, video embedding functionality, and freemium model implementation.

**Day 21-30: Advanced Features & Comprehensive Testing - $100 after approval**

* Milestone: **Enhancements & Quality Assurance**
  + Tasks: Integrate advanced features like the payment gateway and feedback form. Conduct comprehensive testing of all functionalities and refine them based on feedback.
  + **Checkpoint on Day 30**: Discuss the integrated advanced features and the results of the testing phase.

**Day 31-40: Deployment & Project Handover - $700 upon completion**

* Milestone: **Deployment & Documentation**
  + Tasks: Deploy the application to the production environment, provide comprehensive documentation, and conduct a final walkthrough and handover meeting.
  + **Checkpoint on Day 40**: Review the deployed application, go through the documentation, and finalize the project handover.